# UFCEP6-0-3 - Project & Test Plan

Hospital Patient Referral, Treatment and Administration System
Initial Release - 28 September 2026

# 1. Project Scope

The Initial Release implements an integrated hospital patient pathway using executable BPMN, Camunda Forms and external workers. The workflow covers referral and consultant review, appointment and patient communication, treatment/chemotherapy, funding/payment/refund, and enquiry/clinic-letter/pathway monitoring. External scheduling, correspondence, treatment-resource and payment services are simulated for the coursework demonstration.

# 2. Team Ownership

| First Owner | Primary Area | Second Owner |
| --- | --- | --- |
| DENG JIN WANG | Referral & Consultant Review | WU JIA WEI |
| WU JIA WEI | Appointment & Patient Communication | LIN JIA QIANG |
| LIN JIA QIANG | Treatment & Chemotherapy | WU TONG YU |
| WU TONG YU | Funding / Payment / Refund | XIAO YU YING |
| XIAO YU YING | Enquiry / Clinic Letter / Pathway Monitoring | DENG JIN WANG |

# 3. Sprint Goals

| Sprint | Goal |
| --- | --- |
| Sprint 1 | Establish requirements, ownership, initial executable BPMN increment, repository structure and configuration-management evidence. |
| Sprint 2 | Complete forms, external workers, gateway variables/conditions, integration, testing and a demonstrable Initial Release. |

# 4. Prioritised Product Backlog

| ID | Priority | Backlog Item | Owner | Dependency |
| --- | --- | --- | --- | --- |
| PB-01 | Must | Receive/record referral and supporting information | DENG | Referral source available |
| PB-02 | Must | Check completeness and request missing information | DENG | PB-01 |
| PB-03 | Must | Consultant Accept / Reject / More Information / Redirect with reason | DENG | PB-02 |
| PB-04 | Must | Prevent appointment before authorised acceptance | DENG | PB-03 |
| PB-05 | Must | Search external scheduling service for suitable slot | WU JIA WEI | PB-03 |
| PB-06 | Must | Confirm appointment and send appointment letter | WU JIA WEI | PB-05 |
| PB-07 | Must | If appointment within two weeks, also require telephone contact | WU JIA WEI | PB-06 |
| PB-08 | Must | Record contact outcomes: answered/no answer/wrong number/reschedule | WU JIA WEI | PB-07 |
| PB-09 | Must | Handle no-slot and urgent-referral escalation path | WU JIA WEI | PB-05 |
| PB-10 | Must | Record consent and authorised treatment booking request | LIN | Appointment/consultation |
| PB-11 | Must | Reject incomplete/unauthorised treatment request | LIN | PB-10 |
| PB-12 | Must | Check treatment/lab/imaging availability and avoid duplicate bookings | LIN | PB-10 |
| PB-13 | Must | Clinical Continue / Delay / Modify decisions remain authorised clinical tasks | LIN | PB-12 |
| PB-14 | Must | Determine hospital/insurer/patient funding route | WU TONG YU | Treatment request |
| PB-15 | Must | Secure simulated payment request and status handling | WU TONG YU | PB-14 |
| PB-16 | Must | Investigate confirmation loss/duplicate risk instead of recharging | WU TONG YU | PB-15 |
| PB-17 | Must | Process authorised refund and record result | WU TONG YU | Financial impact |
| PB-18 | Must | Record/classify/prioritise/route enquiries | XIAO | Patient enquiry |
| PB-19 | Must | Prevent call handlers from providing clinical advice | XIAO | PB-18 |
| PB-20 | Must | Create/approve/admin-check/distribute Clinic Letter | XIAO | Consultation complete |
| PB-21 | Must | 7-day monitoring, weekly reminders, >1 month and >3 month escalation | XIAO | PB-20 |
| PB-22 | Must | Authentication/RBAC/audit/data protection requirements represented in design evidence | Group | All areas |
| PB-23 | Should | Accessible communication/translation/representative support documented | Group | Communication tasks |
| PB-24 | Must | Executable BPMN, Forms, Workers, deployment configuration and test evidence | Group | All |

# 5. Sprint Backlog and Status

| ID | Activity | First | Second | Estimate | Dependency | Acceptance Condition | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| S1-01 | Referral requirements + BPMN | DENG | WU JIA WEI | 6h | Case study | Referral routes represented | Done |
| S1-02 | Appointment requirements + BPMN | WU JIA WEI | LIN | 7h | Accepted referral | Booking/contact routes represented | Done |
| S1-03 | Treatment requirements + BPMN | LIN | WU TONG YU | 7h | Confirmed appointment | Consent/authorisation/resource routes represented | Done |
| S1-04 | Funding/payment/refund BPMN | WU TONG YU | XIAO | 7h | Treatment request | Funding/payment/refund routes represented | Done |
| S1-05 | Enquiry/clinic-letter BPMN | XIAO | DENG | 7h | Consultation info | Enquiry/monitoring/escalation represented | Done |
| S1-06 | Integrated executable BPMN + gateway conditions | Group | Group | 6h | S1-01..05 | XML valid; executable flag; worker bindings; conditions | Done |
| S2-01 | Referral & Consultant Forms | DENG | WU JIA WEI | 4h | S1-01 | Forms bound to user tasks | Done |
| S2-02 | Appointment Forms + scheduling/correspondence workers | WU JIA WEI | LIN | 6h | S1-02 | Forms + two appointment workers present | Done |
| S2-03 | Treatment Forms + resource worker | LIN | WU TONG YU | 5h | S1-03 | Treatment form + worker present | Done |
| S2-04 | Funding Form + payment/refund workers | WU TONG YU | XIAO | 6h | S1-04 | Funding form + two workers present | Done |
| S2-05 | Enquiry/Clinic Letter Forms + distribution worker | XIAO | DENG | 6h | S1-05 | Forms + correspondence worker present | Done |
| S2-06 | Static configuration validation | Group | Group | 2h | S2-01..05 | BPMN/form/worker bindings validated | Done |
| S2-07 | Worker component tests | Group | Group | 2h | Worker logic | 7 local component tests pass | Done |
| S2-08 | Camunda runtime integration test and demo rehearsal | Group | Group | 4h | Teaching Camunda environment | Normal + exception scenario executed with screenshots/logs | To execute in final environment |

# 6. Definition of Done

Artefact/component exists in the shared repository.

Agreed acceptance condition is met.

First owner completed the work and second owner can explain/continue it.

The component has been reviewed and is linked/integrated where applicable.

Configuration/version is identifiable.

Known limitations and assumptions are recorded.

Relevant tests have been executed and evidence retained.

# 7. Configuration Management

All BPMN, Forms, worker source, plans, tests and evidence are kept in the shared Git repository. The submitted version must be identified by an actual Git tag or commit hash in SUBMITTED_VERSION.txt. Small commits should be used for traceability, and a release snapshot should be preserved for SR1/SR2 and the final Initial Release.

# 8. Risks and Responses

| ID | Risk | Probability | Impact | Response |
| --- | --- | --- | --- | --- |
| R-01 | BPMN cannot deploy/execute | Medium | High | Validate XML/configuration early; execute final deployment rehearsal |
| R-02 | Gateway variable mismatch | Medium | High | Use shared variable names and static validation |
| R-03 | Form binding/key mismatch | Medium | High | Validate every BPMN formId against editable .form files |
| R-04 | Worker/service failure | Medium | High | Retries + failure messages; simulate failure/alternative paths |
| R-05 | Duplicate payment/booking | Low | High | Investigation route; avoid automatic repeat charge/duplicate appointment |
| R-06 | Clinical/admin responsibility crossed | Low | High | Keep clinical decisions with authorised clinical roles |
| R-07 | Integration delayed | Medium | High | Continuous integration and second-owner handover |
| R-08 | Case-study ambiguity | Medium | Medium | Record assumption and obtain tutor clarification |

# 9. Test Strategy

Testing is performed at four levels: (1) static configuration validation of BPMN/Form/Worker bindings, (2) worker component testing of simulated external-service logic, (3) process integration testing in Camunda, and (4) end-to-end demonstration scenarios. Normal, alternative, exception and relevant non-functional behaviour are covered.

# 10. Detailed Test Plan

| ID | Area | Scenario | Test Data / Preconditions | Expected Outcome |
| --- | --- | --- | --- | --- |
| T01 | Referral | Complete referral | informationComplete=true | Consultant review becomes available |
| T02 | Referral | Missing information | informationComplete=false | Missing-information request path; returns for re-check |
| T03 | Referral | Consultant accepts | referralDecision=ACCEPT | Appointment booking begins |
| T04 | Referral | Reject/redirect/more information | Each decision value | Correct alternative path selected |
| T05 | Appointment | Suitable slot | requestedSlotAvailable=true | slotAvailable=true; appointment may be confirmed |
| T06 | Appointment | No suitable slot | requestedSlotAvailable=false | No-slot/pathway route selected |
| T07 | Appointment | Appointment <=14 days | Date +7 days | appointmentWithinTwoWeeks=true; telephone required |
| T08 | Appointment | Contact outcomes | ANSWERED/NO_ANSWER/WRONG_NUMBER/RESCHEDULE | Correct path and result recorded |
| T09 | Treatment | Patient consents | patientConsent=true | Treatment request proceeds |
| T10 | Treatment | Unauthorised request | treatmentAuthorised=false | Request returned/rejected |
| T11 | Treatment | Resource unavailable | requestedTreatmentAvailable=false | Pending + notify/retry path |
| T12 | Treatment | Continue/Delay/Modify | clinicalDecision values | Correct clinical route |
| T13 | Funding | Hospital/insurer/patient routes | fundingType values | Correct funding branch |
| T14 | Payment | Successful payment | paymentScenario=SUCCESSFUL | SUCCESSFUL + transaction reference |
| T15 | Payment | Declined/cancelled/incomplete | Scenario values | Retry/notification route |
| T16 | Payment | Confirmation lost | CONFIRMATION_LOST | Investigation required; no automatic recharge |
| T17 | Refund | Refund required | refundRequired=true | Approved refund request result recorded |
| T18 | Enquiry | Admin/finance/clinical | enquiryType values | Correct team route |
| T19 | Enquiry | Urgent clinical concern | urgentClinicalConcern=true | Immediate clinical escalation |
| T20 | Clinic Letter | Not clinically approved | clinicLetterApproved=false | Distribution worker rejects input |
| T21 | Clinic Letter | Completed within 7 days | clinicLetterWithin7Days=true | No delayed-letter monitoring |
| T22 | Clinic Letter | Delayed | clinicLetterWithin7Days=false | Monitoring/reminder path |
| T23 | Clinic Letter | >1 month / >3 months | letterAgeBand | Correct escalation level |
| T24 | Configuration | BPMN/form/worker linkage | Release files | All service job types, forms and conditions resolve |
| T25 | End-to-End | Normal patient journey | Accepted referral + slot + consent + funding + letter | Process reaches completion |
| T26 | End-to-End | Exception journey | No slot/payment issue/delayed letter | Relevant exception route demonstrated |

# 11. Testing Conducted - Evidence

The following tests were actually executed locally against this release package. These results are not fabricated; the raw output is retained in 05_Test_Evidence.

| Evidence ID | Test | Result | Actual Result | Evidence File |
| --- | --- | --- | --- | --- |
| EV-01 | Static release validation | PASS | BPMN parses; isExecutable=true; 6 service-worker job types; 10 form bindings; 51 condition expressions; 9 valid form files. | 05_Test_Evidence/static_configuration_validation.txt |
| EV-02 | Worker logic component test | PASS | 7/7 tests passed: appointment two-week rule, no slot, payment success, confirmation-lost investigation, unavailable resource, Clinic Letter approval, refund. | 05_Test_Evidence/worker_component_test_output.txt |

# 12. Runtime Tests Still Required Before Final Blackboard Submission

The local environment used to prepare this package does not contain the group's authorised Camunda teaching cluster. Therefore the following must be executed in the group's actual Camunda environment before the final demonstration: deploy BPMN/forms, run at least one complete normal instance, run at least one alternative/failure instance, capture Tasklist/Operate screenshots or logs, and record the actual Git commit/tag used. Do not replace these with invented results.

# 13. Known Assumptions / Tutor Clarification

Exact urgent-referral criteria are not defined in the case study.

Exact telephone retry count before escalation is not specified.

Exact external-service timeout/retry policy is not specified.

Exact urgent-clinical-enquiry rules are incomplete.

External scheduling, correspondence, treatment-resource and payment services are simulated in this Initial Release.

# 14. Initial Release Deliverable Map

| Assessment Deliverable | Package Location |
| --- | --- |
| Operational BPMN + deployment configuration | 01_Operational_Model + 07_Configuration |
| External workers + dependencies/config templates | 02_External_Workers + 07_Configuration |
| Editable Camunda Forms + task bindings | 03_Camunda_Forms + BPMN form bindings |
| Project & Test Plan + test evidence | 04_Project_Test_Plan + 05_Test_Evidence |
| Working Initial Release demonstration support | 06_Demonstration + submitted repository version |